PROJECT PLANNING PHASE

Sprint Planning & Estimation

AI StudyBuddy

| Team ID | SWTID-2026-5712 |
| --- | --- |
| Date | 27/09/2026 |
| Project Name | AI StudyBuddy |
| Project Duration | [DATE RANGE] |

# 1. Approach

AI StudyBuddy development was planned using an Agile sprint-based approach across four sprints, so that authentication, core material handling, AI feature generation, and progress-tracking features could be developed and integrated in a logical sequence.

# 2. Product Backlog, Sprint Schedule and Estimation

## Sprint 1 — Foundation, Auth & Material Upload

| USN | User Story / Task | Story Points | Priority | Owner(s) |
| --- | --- | --- | --- | --- |
| USN-1 | Set up Express server, MongoDB connection (db.js), project structure | 3 | High | Shyam Kumar R |
| USN-2 | Implement register/login/refresh/logout with JWT + bcrypt | 5 | High | Shyam Kumar R |
| USN-3 | Implement JWT auth middleware with role-based authorization | 3 | High | Thiyagaraj S |
| USN-4 | Implement upload middleware and material upload/list/get/delete | 5 | High | Surendhar M |

## Sprint 2 — Gemini AI Integration

| USN | User Story / Task | Story Points | Priority | Owner(s) |
| --- | --- | --- | --- | --- |
| USN-3 | Build gemini.js utility for Gemini 2.5 Flash API calls | 5 | High | Sathishwaran S |
| USN-3 | Implement AI summary generation endpoint | 3 | High | Sathishwaran S |
| USN-4 | Implement AI flashcard generation endpoint | 3 | High | Thiyagaraj S |
| USN-5 | Implement AI quiz generation endpoint | 5 | High | Surendhar M |

## Sprint 3 — Quiz Scoring, Study Plans, Tasks & Q&A

| USN | User Story / Task | Story Points | Priority | Owner(s) |
| --- | --- | --- | --- | --- |
| USN-5/6 | Implement quiz submission, grading and weak-topic analysis | 8 | High | Surendhar M |
| USN-7 | Implement personalized study plan generation | 3 | Medium | Sathishwaran S |
| USN-8 | Implement conversational Q&A over material content | 5 | Medium | Shyam Kumar R |
| USN-9 | Implement AI task generation with fallback + manual task CRUD | 5 | Medium | Thiyagaraj S |

## Sprint 4 — Dashboard, Admin & Hardening

| USN | User Story / Task | Story Points | Priority | Owner(s) |
| --- | --- | --- | --- | --- |
| USN-10 | Implement user profile, dashboard stats, mastery tier logic | 5 | Medium | Shyam Kumar R |
| USN-10 | Implement notifications endpoint (streak, tasks, quiz, welcome) | 3 | Low | Thiyagaraj S |
| USN-11/12 | Implement admin endpoints: list/delete users, system stats | 3 | Medium | Surendhar M |
| - | Integration testing, bug fixing, UAT preparation | 5 | High | All Members |

# 3. Velocity Summary

| Sprint | Planned Story Points | Focus Area |
| --- | --- | --- |
| Sprint 1 | 16 | Foundation, authentication, material upload |
| Sprint 2 | 16 | Core Gemini AI integration (summary, flashcards, quiz) |
| Sprint 3 | 21 | Quiz scoring, study plans, Q&A, task generation |
| Sprint 4 | 16 | Dashboard, admin, notifications, hardening |